TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User story 1: Conduct research and define the project requirements. Sprint 1: - Identify the problem - Conduct resident survey - Analyze survey results - Complete business case Sprint 2: - Gather detailed system requirements - Finalise application features - Create product backlog |  |  |
| User Story 2: Plan and design the application. Sprint 3: - Discuss project during entrepreneurship meeting - Prepare project presentation - Present business idea Sprint 4 - Create UI wireframes - Design navigation flow - Design database structure - Allocate development tasks |  |  |
| User Story 3: Allow users to register and log in. Sprint 5 - Design registration page - Design login page - Implement user authentication Sprint 6 - Test registration - Fix authentication bugs |  |  |
| ### User Story 4: Allow workers to advertise their services Sprint 7 - Create worker profile - Add skills and qualifications - Upload previous work Sprint 8 - Edit worker profile - Test profile functionality |  |  |
| ### User Story 5: Allow residents to find service providers Sprint 9 - Search by service category - Search by location - View worker profiles Sprint 10 - Improve search results - Test search functionality |  |  |
| ### User Story 6: Allow residents to request services Sprint 11 - Create booking/request feature - Accept or decline requests - Notification system Sprint 12 - Test booking workflow - Fix booking issues |  |  |
| ### User Story 7: Build trust between users Sprint 13 - Ratings system - Reviews system - Worker verification Sprint 14 - Test review functionality - Improve verification process |  |  |
| ### User Story 8: Test and deploy the application Sprint 15 - System testing - Bug fixing - Performance optimisation Sprint 16 - Final testing - Deployment - Final presentation - Final report |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | - Finalize the product backlog and sprint plan. - Complete the frontend of the app and database design. - Set up the backend development environment - Begin developing the user registration and login features. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No. All team members are working on tasks identified in the product backlog. |
| - What do we need to finish as a team? | - Finalise the application requirements. - Complete the system design. - Assign development tasks to each team member. - Prepare to begin Sprint 19 development. |
| - Are there any bottlenecks or blockers to the flow of work? | - Limited time to complete planning activities before development starts. - Finalising design decisions before development begins. |

LOGBOOK

| Date: | Tuesday, 4 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | - Attended the online entrepreneurship meeting. - Presented our frontend App |
|  | - What am I planning to complete between now and the next standup? | - Begin preparing our group presentation for our App - Meet with my team to discuss our coding structure |
|  | - What are my impediments (or risks or problems)? | - Understanding the project Visual Studio Code. - Coordinating schedules for team discussions. |

| Date: | Wednesday, 5 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | - Attended other group presentations. - Worked with my team to prepare our presentation. - Reviewed the project frontend App |
|  | - What am I planning to complete between now and the next standup? | - Finalise our presentation. - Practise presenting with my team. - Make any necessary improvements based on team feedback. |
|  | - What are my impediments (or risks or problems)? | - Ensuring all team members contributed equally. - Limited time to prepare before presenting. |

| Date: | Thursday, 6 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | - Attended other group presentations. - Worked with my team to prepare our presentation. - Reviewed the project Sprints and Brand Guide |
|  | - What am I planning to complete between now and the next standup? | - Finalise our presentation. - Practise presenting with my team. - make any necessary improvements based on team feedback. |
|  | - What are my impediments (or risks or problems)? | - Ensuring all team members contributed equally. - Limited time to prepare before presenting |

| Date: | Friday, 7 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | - Fixed our Frontend App - Worked with my team to fix any loopholes - Reviewed the Product backlog |
|  | - What am I planning to complete between now and the next standup? | - Finalize our frontend App - Make necessary improvements based on team feedback |
|  | - What are my impediments (or risks or problems)? | - Ensuring all team members contributed equally. - Limited time to code the whole App. |